## Slide 1
Social Hour - Team 85
Key achievements in the last week
Implemented Google calendar’s API Advanced progress of framework for friends, groups Designed data structure for friends, groups, events, private user data Optimization of Java code for memory, speed, and names
Key planned activities for the next week
Java Component Testing XML Component Testing Integration Testing Continue Java Code(memory, speed, names) Perform more usability testing Design and implement calendar interface Finish each individual component; functional Establish color theme
Plan to keep/get project to Green status
Strictly work by/follow our Gantt chart and list of tasks Frequent meetups out of class to work on application Performance testing with individual components Continue updating schedule relevant to work that has been completed Continue collaborating with lab instructor/TAs
Key risks / issues / scope changes
Google Calendar Authentication currently taking longer than expected to load Calendar Interface within the app being reworked Finding substantial amount of Android users and distributing the application
Legend: Green Yellow Red
Date:5/16/17
GG
Y
R
G
G
G
G
G